PROJECT SENTINEL

AI-Native Compliance Engine for Fintech Infrastructure

Production & Implementation Plan

Version 1.0

Prepared by: Bhavesh

Date: January 2026

# 1. Executive Summary

Project Sentinel is an AI-native compliance automation platform designed to revolutionize how fintech companies handle KYC, AML, transaction monitoring, and regulatory reporting. This implementation plan outlines a 24-month roadmap to build, deploy, and scale the platform from MVP to market leadership.

Vision: Democratize enterprise-grade compliance AI for early-stage fintechs, reducing compliance costs by 70% while improving detection accuracy.

Target Market: Early-stage crypto exchanges, neobanks, and lending platforms requiring MiCA compliance.

Initial Pricing: $299-$999/month usage-based model targeting Series A/B fintechs.

Technical Foundation: Neuro-Symbolic architecture combining Graph Neural Networks (GNNs) for real-time detection with fine-tuned Llama 3 for agentic investigation.

Total Development Timeline: 24 months across 4 phases

Initial Capital Requirement: ₹35-50 lakhs ($42,000-$60,000) for Phase 1

# 2. Project Scope and Objectives

## 2.1 Core Product Modules

- KYC/KYB Automation Engine: Document verification, identity validation, risk scoring

- Transaction Monitoring System (TMS): Real-time GNN-based anomaly detection

- AML Screening Module: PEP/Sanctions screening with fuzzy matching

- SAR Generation Agent: Automated suspicious activity report drafting

- Regulatory Reporting Dashboard: MiCA, Travel Rule compliance tracking

- Compliance Knowledge Base: RAG-powered regulatory guidance system

## 2.2 Success Metrics

| Metric | Phase 1 Target | Phase 4 Target |
| --- | --- | --- |
| False Positive Rate | < 30% | < 5% |
| SAR Generation Time | < 5 minutes | < 30 seconds |
| API Latency (P95) | < 2 seconds | < 200ms |
| System Uptime | 99.5% | 99.99% |
| Paying Customers | 5 pilots | 100+ customers |
| Monthly Recurring Revenue | $0 (free pilots) | $150,000+ |

# 3. Technical Architecture

## 3.1 System Architecture Overview

The platform follows a Neuro-Symbolic architecture with three distinct processing layers, ensuring both accuracy and explainability required for regulatory compliance.

### Layer 1: Graph Neural Network Detection Engine

- Purpose: Real-time pattern detection across millions of transactions

- Technology: PyTorch Geometric / Deep Graph Library (DGL)

- Graph Structure: Heterogeneous graph with nodes (Users, Wallets, Merchants, Devices) and edges (Transactions, Logins, Referrals)

- Output: Risk embeddings and flagged transaction clusters for Layer 2 analysis

### Layer 2: Agentic LLM Investigation Engine

- Purpose: Deep investigation and narrative generation for flagged alerts

- Model: Fine-tuned Llama 3 70B (or 8B for cost optimization)

- Training Data: SEC filings, FinCEN guidelines, FCA regulations, MiCA documentation

- RAG Infrastructure: Vector store over continuously updated regulatory feeds

### Layer 3: Symbolic Guardrails

- Purpose: Hard-coded rules preventing hallucination and ensuring compliance

- Implementation: Deterministic sanctions matching, jurisdiction-based blocking rules

- Override Protection: No LLM output can override sanctions matches above 95% confidence

## 3.2 Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14 + TypeScript + Tailwind | Fast iteration, excellent DX, serverless deployment |
| Backend API | FastAPI (Python) + Node.js microservices | Python ML ecosystem + Node.js for high-throughput APIs |
| Database | PostgreSQL + TimescaleDB + Neo4j | Relational + Time-series + Graph storage |
| Vector Store | Pinecone / Qdrant | RAG embeddings for regulatory documents |
| Message Queue | Apache Kafka / Redis Streams | Real-time transaction streaming |
| ML Framework | PyTorch + PyTorch Geometric | GNN implementation + model training |
| LLM Inference | Together AI / vLLM self-hosted | Cost-effective Llama 3 inference |
| Infrastructure | AWS / Vercel + Docker + Kubernetes | Scalability + enterprise deployment options |
| Monitoring | Datadog / Grafana + Prometheus | Observability and alerting |

## 3.3 Data Architecture

### Data Sources

- Client Data: KYC documents, transaction logs, user profiles (encrypted at rest)

- External Data: OpenSanctions (PEP/Sanctions lists), regulatory feeds (SEC, FinCEN, FCA)

- On-Chain Data: Chainalysis/Elliptic API integration for crypto wallet risk scores

- Synthetic Data: GAN-generated training data for model pre-training

### Data Privacy Model: BYOK Architecture

Bring Your Own Key (BYOK) architecture ensures client data sovereignty. Clients generate and hold encryption keys; data is encrypted before entering the platform. For enterprise clients, Hold Your Own Key (HYOK) deployment runs the entire stack within client VPC.

# 4. Development Phases and Sprint Plans

## Phase 1: SAR Drafting Agent MVP (Months 1-6)

Focus: Build a standalone SAR generation tool to validate market demand and establish early customer relationships.

### Sprint 1-2 (Weeks 1-4): Foundation Setup

| Task | Deliverable |
| --- | --- |
| Project infrastructure setup | GitHub repo, CI/CD pipeline, dev environments |
| Database schema design | PostgreSQL schema for users, alerts, SARs |
| Authentication system | Auth0/Clerk integration with RBAC |
| Regulatory document collection | SEC, FinCEN, FCA regulation corpus (500+ docs) |

### Sprint 3-4 (Weeks 5-8): Core LLM Pipeline

| Task | Deliverable |
| --- | --- |
| RAG infrastructure setup | Pinecone/Qdrant vector store with regulatory embeddings |
| Llama 3 fine-tuning pipeline | Training scripts, evaluation metrics, model versioning |
| SAR template system | FinCEN SAR format parser and generator |
| Prompt engineering | Optimized prompts for SAR narrative generation |

### Sprint 5-6 (Weeks 9-12): Product Development

| Task | Deliverable |
| --- | --- |
| Web application frontend | Next.js dashboard with alert upload interface |
| API development | REST API for SAR generation (upload alerts, get report) |
| OpenSanctions integration | Entity enrichment for PEP/Sanctions data |
| Export functionality | PDF/DOCX SAR export in FinCEN format |

### Sprint 7-9 (Weeks 13-18): Testing and Pilot Launch

| Task | Deliverable |
| --- | --- |
| Integration testing | End-to-end test suite with 95% coverage |
| Security audit | Penetration testing, vulnerability assessment |
| Documentation | API docs, user guides, compliance documentation |
| Pilot customer onboarding | 5 early-stage crypto startups for free pilots |
| Feedback collection system | In-app feedback, analytics dashboard |

Phase 1 Exit Criteria: 5 active pilot customers, SAR generation accuracy >85%, average generation time <5 minutes, positive NPS from pilot users.

## Phase 2: Transaction Monitoring Platform (Months 7-12)

Focus: Build the GNN-based detection engine and expand to full transaction monitoring capabilities.

### Sprint 10-12 (Weeks 19-24): GNN Foundation

| Task | Deliverable |
| --- | --- |
| Graph database setup | Neo4j cluster with transaction graph schema |
| GNN model development | PyTorch Geometric model for anomaly detection |
| Synthetic data generation | GAN-based transaction data generator for training |
| Model training pipeline | MLflow experiment tracking, model registry |

### Sprint 13-15 (Weeks 25-30): Real-time Processing

| Task | Deliverable |
| --- | --- |
| Kafka streaming infrastructure | Real-time transaction ingestion pipeline |
| Transaction API | REST/WebSocket APIs for transaction submission |
| Alert generation system | Automated alert creation from GNN outputs |
| Case management UI | Alert queue, investigation workflow, disposition tracking |

### Sprint 16-18 (Weeks 31-36): Integration and Compliance

| Task | Deliverable |
| --- | --- |
| Travel Rule (TRISA) integration | VASP information exchange capability |
| Chainalysis/Elliptic API integration | On-chain risk scoring for crypto transactions |
| MiCA compliance module | Automated regulatory reporting for EU CASPs |
| Audit trail system | Immutable logs for all compliance decisions |

Phase 2 Exit Criteria: Full TMS operational, <15% false positive rate, 10+ paying customers, $15,000 MRR, SOC 2 Type I certification initiated.

## Phase 3: KYC/KYB Module and Scale (Months 13-18)

Focus: Complete the compliance suite with identity verification and scale infrastructure for growth.

| Milestone | Deliverables |
| --- | --- |
| Document Verification Engine | OCR pipeline for ID documents, liveness detection integration |
| Risk Scoring Algorithm | ML-based customer risk classification (Low/Medium/High/PEP) |
| KYB Workflow | Corporate entity verification, UBO identification, document collection |
| Unified Customer Profile | 360-degree view combining KYC, transactions, alerts, risk scores |
| Multi-tenancy Architecture | Isolated data environments for each client, white-label options |
| SOC 2 Type II Certification | Complete security audit, policy documentation, continuous monitoring |

Phase 3 Exit Criteria: Full compliance suite operational, 50+ customers, $75,000 MRR, SOC 2 Type II certified.

## Phase 4: Enterprise Features and Ecosystem (Months 19-24)

Focus: Build enterprise-grade features and network effects for market leadership.

| Milestone | Deliverables |
| --- | --- |
| Private VPC Deployment | Kubernetes helm charts for on-premise/VPC deployment |
| Federated Learning Network | Privacy-preserving model training across client datasets |
| Compliance Intelligence Network | Anonymized risk signal sharing between clients |
| Advanced Analytics Dashboard | Compliance trends, regulatory change tracking, predictive risk |
| ISO 27001 Certification | International security standard compliance |
| Partner Integration Program | APIs for banking partners, legal firms, audit companies |

Phase 4 Exit Criteria: 100+ customers, $150,000+ MRR, enterprise deals closed, Series A ready metrics.

# 5. Team Structure and Hiring Plan

## 5.1 Phase 1 Team (Months 1-6): Founding Team

| Role | Responsibilities | Profile |
| --- | --- | --- |
| Founder/CEO (You) | Product vision, customer development, fundraising | Technical background + business development |
| ML Engineer (Co-founder) | LLM fine-tuning, RAG pipeline, model optimization | NLP expertise, production ML experience |
| Full-Stack Developer | Frontend, API development, database management | Next.js + FastAPI + PostgreSQL |

Phase 1 Total Team Size: 3 people

Monthly Burn Rate: ₹3-4 lakhs ($3,600-$4,800) if bootstrapped with equity-heavy compensation

## 5.2 Phase 2 Team Expansion (Months 7-12)

- Senior Backend Engineer: Kafka, distributed systems, API scalability

- GNN/Graph ML Specialist: PyTorch Geometric, Neo4j, anomaly detection

- DevOps Engineer: Kubernetes, AWS/GCP, monitoring, security

- Product Designer: UX/UI for compliance workflows

Phase 2 Total Team Size: 7 people

Monthly Burn Rate: ₹12-15 lakhs ($14,400-$18,000)

## 5.3 Phase 3-4 Team Expansion (Months 13-24)

- Compliance/RegTech Advisor: Ex-compliance officer from major bank/exchange

- Sales Lead: B2B SaaS sales, fintech network

- Customer Success Manager: Onboarding, training, retention

- Security Engineer: SOC 2 compliance, penetration testing

- Additional Engineers (2-3): Scale development capacity

Phase 4 Total Team Size: 12-15 people

Monthly Burn Rate: ₹30-40 lakhs ($36,000-$48,000)

# 6. Infrastructure and DevOps

## 6.1 Development Environment

- Code Repository: GitHub (private repos, branch protection, PR reviews)

- CI/CD: GitHub Actions for automated testing and deployment

- Environment Management: Development, Staging, Production environments

- Infrastructure as Code: Terraform for AWS resource management

## 6.2 Cloud Infrastructure (Phase 1 - Lean)

| Service | Provider | Monthly Cost |
| --- | --- | --- |
| Web Hosting | Vercel (Pro Plan) | $20 |
| Database | Supabase (Pro Plan) | $25 |
| Vector Store | Pinecone (Starter) | Free-$70 |
| LLM Inference | Together AI (Pay-as-go) | $100-300 |
| Authentication | Clerk/Auth0 | Free-$25 |
| Monitoring | Datadog (Free tier) | Free |

Phase 1 Infrastructure Cost: $200-450/month

## 6.3 Production Infrastructure (Phase 2+)

| Service | Provider | Monthly Cost |
| --- | --- | --- |
| Compute (EKS) | AWS EKS + EC2 | $1,500-3,000 |
| Database (RDS) | AWS RDS PostgreSQL | $500-1,000 |
| Graph Database | Neo4j AuraDB / Amazon Neptune | $500-1,500 |
| Message Queue | AWS MSK (Kafka) | $400-800 |
| GPU Instances (ML) | AWS g5.xlarge / Together AI | $1,000-2,500 |
| CDN/Security | Cloudflare Enterprise | $200-500 |

Phase 2+ Infrastructure Cost: $4,000-9,000/month (scaling with usage)

# 7. Security and Compliance Requirements

## 7.1 Security Architecture

### Data Security

- Encryption at Rest: AES-256 for all stored data

- Encryption in Transit: TLS 1.3 for all API communications

- Key Management: AWS KMS with customer-managed keys (BYOK)

- Data Isolation: Tenant-level database isolation, row-level security

### Application Security

- Authentication: Multi-factor authentication (MFA) mandatory

- Authorization: Role-based access control (RBAC) with audit logging

- API Security: Rate limiting, request signing, IP whitelisting

- Vulnerability Management: Weekly SAST/DAST scans, dependency audits

## 7.2 Compliance Certifications Roadmap

| Certification | Timeline | Cost | Priority |
| --- | --- | --- | --- |
| SOC 2 Type I | Month 9-12 | $15-30K | Critical |
| SOC 2 Type II | Month 15-18 | $30-50K | Critical |
| ISO 27001 | Month 20-24 | $40-60K | High |
| GDPR Compliance | Month 6 (ongoing) | Built-in | Critical |
| PCI DSS (if needed) | Month 18+ | $50-100K | Conditional |

# 8. Testing Strategy

## 8.1 Testing Layers

| Test Type | Tools | Coverage Target |
| --- | --- | --- |
| Unit Tests | pytest, Jest | 80% code coverage |
| Integration Tests | pytest, Postman/Newman | All API endpoints, database operations |
| E2E Tests | Playwright, Cypress | Critical user flows |
| ML Model Tests | Custom evaluation suite | Accuracy, latency, bias metrics |
| Load Tests | k6, Locust | 1000 TPS, P99 < 500ms |
| Security Tests | OWASP ZAP, Snyk | Zero critical vulnerabilities |

## 8.2 ML Model Evaluation Framework

### SAR Generation Quality Metrics

- Factual Accuracy: Citation verification against source documents (target >95%)

- Regulatory Compliance: Format adherence to FinCEN specifications (target 100%)

- Hallucination Rate: False claims not supported by input data (target <1%)

- Human Expert Agreement: Blind comparison with manual SARs (target >85%)

### GNN Detection Metrics

- Precision: True positives / (True positives + False positives) (target >70%)

- Recall: True positives / (True positives + False negatives) (target >90%)

- False Positive Rate: Target <15% (vs. industry average 90-98%)

- AUC-ROC: Area under receiver operating characteristic curve (target >0.92)

# 9. Go-to-Market Strategy

## 9.1 Target Customer Segments

### Primary Segment: Early-Stage Crypto Startups

- Profile: Seed to Series B crypto exchanges, DeFi protocols, custody providers

- Pain Point: MiCA compliance requirements, expensive Chainalysis alternatives

- Deal Size: $500-2,000/month

- Acquisition Channel: Alliance DAO, crypto conferences, Twitter/X

### Secondary Segment: Neobanks and Lending Platforms

- Profile: Digital banks, BNPL providers, P2P lending platforms

- Pain Point: High false positive rates, manual SAR filing burden

- Deal Size: $2,000-10,000/month

- Acquisition Channel: Fintech conferences, LinkedIn outbound, referrals

## 9.2 Pricing Strategy

| Tier | Price | Features | Target |
| --- | --- | --- | --- |
| Startup | $299/mo + usage | SAR agent, basic screening, 1000 checks/mo | Pre-seed to Seed |
| Growth | $999/mo + usage | Full TMS, Travel Rule, 10K checks/mo | Series A/B |
| Enterprise | Custom | VPC deployment, SLA, dedicated support | Series C+ |

## 9.3 Customer Acquisition Funnel

### Phase 1 Strategy: Founder-Led Sales

- Content Marketing: Technical blog posts on NLP for compliance, regulatory analysis

- Community Building: Active presence in crypto compliance Discord/Telegram groups

- Conference Presence: Speak at ETH events, fintech meetups, compliance summits

- Direct Outreach: LinkedIn to compliance officers at target companies

- Accelerator Partnerships: Partner with Y Combinator, Alliance DAO for startup referrals

# 10. Budget and Financial Projections

## 10.1 Phase 1 Budget (Months 1-6)

| Category | Monthly | 6-Month Total |
| --- | --- | --- |
| Team Compensation (3 people, equity-heavy) | ₹3.5L ($4,200) | ₹21L ($25,200) |
| Cloud Infrastructure | ₹25K ($300) | ₹1.5L ($1,800) |
| LLM API Costs (Together AI) | ₹15K ($180) | ₹90K ($1,080) |
| Software & Tools | ₹10K ($120) | ₹60K ($720) |
| Legal & Compliance Setup | - | ₹2L ($2,400) |
| Marketing & Events | ₹25K ($300) | ₹1.5L ($1,800) |
| Contingency (15%) | - | ₹4L ($4,800) |

Phase 1 Total Budget: ₹30-35 lakhs ($36,000-$42,000)

## 10.2 24-Month Financial Projection

| Metric | Month 6 | Month 12 | Month 18 | Month 24 |
| --- | --- | --- | --- | --- |
| Customers | 5 (pilots) | 15 | 50 | 100+ |
| MRR | $0 | $15K | $75K | $150K+ |
| ARR | $0 | $180K | $900K | $1.8M+ |
| Team Size | 3 | 7 | 10 | 15 |
| Monthly Burn | $4K | $18K | $35K | $48K |
| Funding Status | Bootstrapped | Pre-Seed | Seed | Series A Ready |

# 11. Risk Management

## 11.1 Technical Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM Hallucination in SARs | High | Critical | Strict RAG, citation requirements, human review workflow |
| GNN Cold Start | Medium | High | Synthetic data, transfer learning from Elliptic dataset |
| API Latency Issues | Medium | Medium | Caching, model quantization, edge deployment |
| Data Breach | Low | Critical | BYOK encryption, SOC 2, security audits, insurance |

## 11.2 Business Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Incumbent Response | High | Medium | Speed to market, niche focus, superior UX |
| Regulatory Changes | Medium | Medium | Continuous regulatory monitoring, modular architecture |
| Key Person Dependency | High | High | Documentation, cross-training, equity incentives |
| Crypto Market Downturn | Medium | Medium | Diversify to neobank/lending segments early |
| Funding Gap | Medium | High | Lean operations, revenue focus, convertible notes |

# 12. Master Timeline

| Month | Key Milestones | Deliverables | Team Size |
| --- | --- | --- | --- |
| 1-2 | Infrastructure setup, regulatory corpus collection | Dev environment, 500+ docs | 3 |
| 3-4 | RAG pipeline, LLM fine-tuning | Working SAR generation | 3 |
| 5-6 | MVP launch, pilot onboarding | 5 pilot customers | 3 |
| 7-9 | GNN development, real-time pipeline | TMS beta | 5 |
| 10-12 | Travel Rule, MiCA compliance, SOC 2 Type I | Full TMS, 15 customers | 7 |
| 13-15 | KYC/KYB module, seed fundraise | Complete suite, $75K MRR | 10 |
| 16-18 | SOC 2 Type II, enterprise features | 50 customers, first enterprise deal | 12 |
| 19-21 | VPC deployment, federated learning | Private deployment option | 14 |
| 22-24 | Series A preparation, ISO 27001 | 100+ customers, $150K MRR | 15 |

# 13. Appendix

## 13.1 Key Performance Indicators (KPIs) Dashboard

### Product Metrics

- SAR Generation Accuracy (target: >85% human agreement)

- False Positive Rate (target: <15%)

- API Latency P95 (target: <500ms)

- System Uptime (target: 99.9%)

### Business Metrics

- Monthly Recurring Revenue (MRR)

- Customer Acquisition Cost (CAC)

- Customer Lifetime Value (LTV)

- Net Revenue Retention (target: >120%)

- Logo Churn Rate (target: <5% monthly)

## 13.2 Immediate Next Steps (Week 1-2)

- Validate MVP concept with 10 compliance officers via cold outreach interviews

- Set up GitHub repository with initial project structure

- Begin collecting regulatory documents (SEC, FinCEN, FCA, MiCA)

- Prototype SAR generation with Llama 3 via Together AI

- Identify potential co-founder with ML/NLP expertise

- Join Alliance DAO and crypto compliance communities

— End of Document —